IIT GANDHINAGAR • WEEK 1, DAY 5 PM • POST-AGILE TEACHING BLOCK Agile in Action From Chaos to Clarity A contrast-based exercise — do the same task without Agile, then with it. Feel the difference.

## EXERCISE OVERVIEW

| Type | Guided → Semi-Guided Mix |
| --- | --- |
| Duration | ~75 minutes (fits in 2:00–3:30 PM practical block) |
| Group Size | Individual (Parts 1-3) → Groups of 4 (Part 4) |
| Materials | Paper/notebook, this handout, pen |
| Interview Relevance | Every L4+ PM/engineering interview asks 'How do you plan and track work?' |

How This Exercise Works

You'll do the same tasks twice — first without structure, then with Agile. The contrast is the lesson.

| Part | What You Do | Time | Mode |
| --- | --- | --- | --- |
| 1 | The Chaos Round — plan a project with zero structure | 10 min | Guided (individual) |
| 2 | The Agile Round — plan the SAME project using Agile | 15 min | Guided → Semi-Guided |
| 3 | Standup Showdown — give updates bad way vs BLUF way | 15 min | Guided → Practice |
| 4 | AI Mission Brief — full Agile planning for AI project | 25 min | Semi-Guided (groups) |
| 5 | Debrief — reflection + key takeaways | 10 min | Guided (cohort) |

PART 1 THE CHAOS ROUND 10 minutes • Guided — Individual

The Scenario

Your team has been asked to build an AI-powered campus food ordering system for IIT Gandhinagar. The mess committee wants students to:

▸  See the day's menu on their phone before meals

▸  Pre-order special items (limited quantity, first-come-first-served)

▸  Rate meals and give feedback (1-5 stars + comment)

▸  Get AI-suggested meals based on dietary preferences and past ratings

Timeline: 2 weeks to build and deploy.

Your Task (5 minutes — work alone, no templates)

On this page, answer these 4 questions. No frameworks, no structure. Just write whatever comes to mind.

1. What will you build? (describe the app in your own words)

We will build a mobile-friendly web app for IIT-GN students to view the daily mess menu, pre-order special items, rate their meals, and get AI-based meal suggestions. The app will have a student login, a menu page, an ordering page, a rating page, and a recommendations section.

2. How will you split the work across your team?

Team of 4: - Person 1 → Frontend (app screens, UI design) - Person 2 → Backend (server, database, APIs) - Person 3 → AI/ML (recommendation engine) - Person 4 → Testing and deployment

3. When will each part be done?

- Frontend → done by end of Week 1 - Backend → done by end of Week 1 - AI part → done by end of Week 2 - Testing → done in last 2 days of Week 2 - Deploy → last day of Week 2

4. How will you know if you're on track?

We will check with each other every 2-3 days. If someone is behind, others will help. We will test the full app in the last 2 days and fix bugs before final submission.

🔍 CHECKPOINT — What the Trainer Will Surface After 3-4 students read their plans aloud, watch for these patterns (they WILL appear): ▸ "We'll build the whole thing first, then test" → Waterfall disguised as a plan ▸ "I'll do frontend, you do backend" → No shared understanding of scope ▸ "Should take about 2 weeks" → Pure guessing, no estimation methodology ▸ No mention of user feedback → Who validates you're building the right thing? ▸ Vague deliverables like "make the app" → What does "done" even mean? Key Takeaway: Every plan you just wrote is a waterfall plan in disguise.

PART 2 THE AGILE ROUND 15 minutes • Guided → Semi-Guided

Same project. Same 2 weeks. Same team. Now with Agile structure.

Step 1 — Write User Stories

Trainer demos this one: "As a student, I want to see today's menu on my phone before breakfast so that I can decide whether to eat at the mess or go outside." → 3 story points

Now you write 5 more. Use the exact format. Be specific — no vague stories.

Story Points Quick Reference 1 pt = Trivial (under 1 hour) → e.g., add a footer to the app 2 pts = Simple, clear path → e.g., display a static menu page 3 pts = Moderate, some decisions → e.g., meal rating system (stars + comment) 5 pts = Complex, multiple components → e.g., pre-order system with quantity limits 8 pts = Hard, significant unknowns → e.g., AI meal recommendations from past ratings

| # | User Story | Points |
| --- | --- | --- |
| 1 | As a student, I want to see today's menu on my phone before breakfast so that I can decide whether to eat at the mess or go outside. | 3 |
| 2 | As a student, I want to pre-order special menu items before they run out, so that I don't miss limited-quantity dishes during meal time. | 5 |
| 3 | As a student, I want to rate my meal with 1-5 stars and leave a comment after eating, so that the mess committee can improve food quality based on real feedback. | 3 |
| 4 | As a student, I want to view my previous meal ratings and order history, so that I can track what I have eaten and how I rated it before. | 2 |
| 5 | As a student, I want to receive AI-suggested meals based on my dietary preferences and past ratings, so that I can quickly decide what to eat without scrolling through the entire menu. | 8 |
| 6 | As a mess admin, I want to update today's menu and mark items as limited quantity, so that students always see accurate and up-to-date food options. | 3 |

Step 2 — Sprint Planning

You have 2 weeks = 2 sprints. Assign your stories to sprints. Sprint 1 capacity ≤ 15 points (unknown velocity — start conservative).

SPRINT 1 (Week 1)  —  Goal: Working app where students can view menu, pre-order items, and rate meals

| Story # | User Story (short version) | Points | Owner |
| --- | --- | --- | --- |
| 1 | View today's menu on phone before meals | 3 | Person 1 (Frontend) |
| 6 | Mess admin updates daily menu | 3 | Person 2 (Backend) |
| 2 | Pre-order limited-quantity items | 5 | Person 2 (Backend) |
| TOTAL |  | 11 / 15 |  |

SPRINT 2 (Week 2)  —  Goal: Meal rating + AI recommendations + history + testing + deployment

| Story # | User Story (short version) | Points | Owner |
| --- | --- | --- | --- |
| 3 | Rate meal with 1-5 stars and comment | 3 | Person 1 (Frontend) |
| 5 | AI meal suggestions from past ratings | 8 | Person 3 (AI/ML) |
| 4 | Past orders history + deploy app | 4 | Person 4 (Testing) |
| TOTAL |  | 15 / 15 |  |

Step 3 — Compare Your Two Plans

Look at your Chaos Round plan (Part 1) and your Agile plan (Part 2) side by side. Answer honestly.

| Question | Chaos Round | Agile Round |
| --- | --- | --- |
| Can you tell what 'done' looks like for Week 1? | No — "frontend done" is vague | Yes — 4 specific stories completed and working |
| Could a new team member join and understand the plan? | No — no detail on what to build | Yes — each story explains exactly what to build |
| When does the mess committee first SEE something working? | End of Week 2 only | End of Week 1 — working menu + ordering + rating |
| If you fall behind by Day 3, how quickly would you know? | Only at final testing | Immediately — story points tell you if you are behind |
| Can you identify the riskiest part of the project? | No risk thinking at all | Yes — Story 5 (AI, 8 pts) is clearly the riskiest |

The Difference Should Be Obvious One plan is a wish. The other is a system. Agile doesn't add more work — it adds more CLARITY about what the work actually is.

PART 3 THE STANDUP SHOWDOWN 15 minutes • Guided → Live Practice

Round A — The Bad Standup (Trainer reads aloud)

The Bad Update (read this in a mumbling, vague tone) "Yeah so... I've been working on the project. It's going okay I think. I did some stuff with the menu page. I'll keep working on it. No blockers."

What's wrong with this? (call out the problems as a class)

| Problem | Why It's Bad |
| --- | --- |
| No specifics | What "stuff"? What menu page? Which part of it? |
| No evidence | No commit, no screenshot, no test result |
| "I think" | You don't actually know your own status |
| "Keep working on it" | No plan for today — just vibes |
| "No blockers" | Either lying or hasn't thought about it |

Round B — Rewrite It Using BLUF (3 min — individual)

Same scenario: It's Wednesday of Sprint 1. You've been working on the food ordering app for 3 days. Rewrite the update properly.

OPENING (10 sec) Yesterday I completed: Completed the menu display screen — students can now see today's mess menu on their phone. Evidence: commit a3f91bc merged to main, screenshot shared in group chat showing the live menu page loading correctly.

DETAIL (20 sec) Specifically, I: Implemented MenuScreen.jsx with an API call to the /api/menu/today endpoint. Connected it to the backend GET route that fetches menu items from the PostgreSQL database. Also handled the loading state and empty state UI when no menu is uploaded yet.

TODAY (15 sec) Today I'm working on: Building the pre-order feature — the order form UI with quantity validation so students cannot order more than available stock. Expected output: a working order submission that decrements the stock count. Done by 6 PM today.

BLOCKER (15 sec) I'm blocked on: The stock quantity update API is not ready yet. I tried using mock data as a workaround. I need Person 2 to complete the POST /api/order endpoint today so I can wire the frontend to it.

Round C — Live Practice (Groups of 4 — 8 min)

1.  Form groups of 4 (closest neighbors) — STAND UP

2.  Each person delivers their BLUF update from Round B

3.  TIMER: 90 seconds per person. Timekeeper CUTS YOU OFF at 90.

4.  After all 4 go → group picks: Who gave the clearest update? Why?

5.  3 volunteers deliver to the full cohort (1 min each)

| Criteria | What to Look For |
| --- | --- |
| Specificity | Did they name exact tasks — not vague 'stuff'? |
| Evidence | Did they mention a commit, screenshot, or test result? |
| Time awareness | Did they estimate when today's work would be done? |
| Honest blockers | Did they ask for help — or claim 'no blockers' dishonestly? |
| BLUF structure | Did they lead with the main point, not bury it? |
| Delivery | Eye contact, clear voice, no filler words, under 90 sec? |

PART 4 AI MISSION BRIEF 25 minutes • Semi-Guided — Groups of 4

This is where it all comes together. A realistic AI project — plan it end-to-end using Agile.

CLIENT BRIEF Client: A mid-size EdTech company with 500 students across 3 cohorts. Problem: Students submit assignments via email, Google Forms, and WhatsApp — no single system. Faculty waste 6+ hours/week hunting for submissions. Late submissions slip through. Students game the system ("I sent it but it didn't reach you"). Build an AI-Powered Assignment Submission & Tracking System that: ▸ Accepts submissions via a single web portal ▸ Auto-validates: correct file format, file size, naming convention ▸ Timestamps every submission (tamper-proof) ▸ Uses an LLM to auto-generate a 2-line summary of each submission ▸ Flags potential plagiarism by comparing similarity across submissions ▸ Sends automated reminders 2 hours before deadline ▸ Provides a faculty dashboard showing submission status per student Constraints: 4 engineers • 3 sprints of 1 week each • Python + any LLM API + any DB • Must deploy (not localhost)

## DELIVERABLE 1 — User Stories (Write at least 8)

| # | User Story | Pts | Priority |
| --- | --- | --- | --- |
| 1 | As a student, I want to upload my assignment through a single web portal, so that I have one reliable place to submit all my work without confusion across email, WhatsApp, and Google Forms. | 5 | Must |
| 2 | As a student, I want my submission to be auto-validated for correct file format, size, and naming convention immediately after upload, so that I know right away if something is wrong before the deadline passes. | 3 | Must |
| 3 | As a student, I want to receive a tamper-proof timestamp when I submit, so that I have undeniable proof of on-time submission and cannot be accused of submitting late. | 3 | Must |
| 4 | As a faculty member, I want to see a dashboard showing submission status for every student, so that I do not waste 6+ hours per week hunting through emails and WhatsApp to track who submitted. | 5 | Must |
| 5 | As a faculty member, I want the system to auto-generate a 2-line AI summary of each submission, so that I can quickly preview the content before starting detailed grading. | 5 | Should |
| 6 | As a student, I want to receive an automated reminder 2 hours before the assignment deadline, so that I do not forget to submit on time. | 3 | Should |
| 7 | As a faculty member, I want the system to flag submissions with high similarity to other submissions, so that I can efficiently identify and investigate potential plagiarism cases. | 8 | Could |
| 8 | As a student, I want to view my submission history with timestamps and status for all assignments, so that I can confirm all my past work was received and recorded correctly. | 2 | Should |

Priority Guide Must = Without this, the system is useless (e.g., file upload, timestamp) Should = Important but system works without it (e.g., LLM summaries) Could = Nice-to-have, cut first if behind (e.g., plagiarism detection)

## DELIVERABLE 2 — Sprint Plan

Your team velocity for Sprint 1 = ~20 story points (4 people × 5 pts each, conservative). Don't overcommit.

SPRINT 1  —  Goal: A student can upload an assignment and a faculty member can see it on the dashboard in real time

(What is the ONE thing that must work by end of this sprint?)

| Story # | Short Description | Pts | Owner | Definition of Done |
| --- | --- | --- | --- | --- |
| 1 | Student file upload portal | 5 | Engineer A | Student can upload PDF/DOCX, file saved to DB with user ID and assignment ID |
| 2 | Auto-validation of format, size, naming | 3 | Engineer A | Wrong file type shows error instantly, correct file proceeds to upload |
| 3 | Tamper-proof timestamp | 3 | Engineer D | Timestamp stored server-side in DB, visible on dashboard, cannot be edited |
| 4 | Faculty dashboard — submission status | 5 | Engineer C | Faculty sees all students, submitted/pending status, and timestamp per row |
| TOTAL |  | 16/20 |  |  |

SPRINT 2  —  Goal: LLM summaries appear automatically after submission and the full system is live on a public URL (What is the ONE thing that must work by end of this sprint?)

| Story # | Short Description | Pts | Owner | Definition of Done |
| --- | --- | --- | --- | --- |
| 5 | LLM auto-summary per submission | 5 | Engineer B | 2-line summary visible on faculty dashboard within 30 seconds of submission |
| 6 | Automated reminder 2 hours before deadline | 3 | Engineer B | Student receives email exactly 2 hours before deadline in live test run |
| 8 | Student submission history page | 2 | Engineer C | Student sees all past submissions with timestamps and status |
| - | Full cloud deployment (not localhost) | 5 | Engineer D | App accessible via public URL, all Sprint 1 and 2 features working end-to-end |
| TOTAL |  | 15/20 |  |  |

SPRINT 3  —  Goal: Plagiarism detection live, full system tested end-to-end, client demo-ready

(What is the ONE thing that must work by end of this sprint?)

| Story # | Short Description | Pts | Owner | Definition of Done |
| --- | --- | --- | --- | --- |
| 7 | Plagiarism detection — similarity flagging | 8 | Engineer B | Submissions above 70% similarity flagged on dashboard with similarity score |
| - | End-to-end testing — all user flows | 5 | All engineers | All critical flows pass automated and manual tests with no critical bugs |
| - | Bug fixes and performance optimisation | 3 | All engineers | Page load under 2 seconds, no crashes during demo walkthrough |
| - | Sprint review demo preparation | 2 | Engineer C | Live demo script ready, app on public URL, all flows working for client |
| TOTAL |  | 18/20 |  |  |

## DELIVERABLE 3 — Risk Register

What could go wrong? Identify at least 4 risks. Two are pre-filled as examples.

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| LLM API rate limits hit during bulk submission period | H | H | Implement request queuing and batching. Cache summaries so API is not called twice. Set up fallback to open-source LLM (e.g. Mistral) if quota exceeded |
| Plagiarism detection has too many false positives | M | M | Set threshold at 70%+ similarity before flagging. Show score to faculty — do not auto-accuse. Allow faculty to dismiss false positives with one click |
| Student uploads fail silently — file saved but not recorded in DB | M | H | Show explicit success/failure confirmation to student. Write automated test verifying DB record after every upload. Add retry on failure |
| Deployment environment differs from local — app breaks after deploy | H | H | Deploy to cloud from Day 1 of Sprint 2, not at the end. Use Docker for environment consistency. Run smoke tests after every deploy |
| Deadline reminder emails go to spam or are not delivered | M | M | Use verified email service (SendGrid/Mailgun). Test delivery in Sprint 2 Day 1. Add in-app notification as backup |
| Scope creep — client requests WhatsApp integration mid-sprint | H | M | Defer to backlog. Explain trade-off to client. Plan it in Sprint 3 only if Sprint 2 delivers on time |

## DELIVERABLE 4 — Day 3 Standup Role-Play

It's Day 3 of Sprint 1. Each team member picks a role and writes a realistic standup update. Then deliver it to your group — standing up, 90 seconds, timed.

ENGINEER A — Backend / API Focuses on: file upload endpoint, validation logic, database schema

Yesterday I completed: The file upload endpoint POST /api/submissions with full validation logic — file type (PDF/DOCX only), file size (max 10MB), and naming convention check.

Evidence (commit / screenshot / test): Commit b7f3a12 pushed to main. Postman screenshot showing 200 OK for valid file and 400 error for wrong file type — shared in Slack channel.

Today I'm working on: Wiring the upload endpoint to the PostgreSQL submissions table — fields: student_id, file_path, timestamp, assignment_id, status.

Expected done by: Expected done by 6 PM today.

Blocker (if any): No blockers right now. Will need Engineer D to confirm the cloud DB is live before I can test the full end-to-end flow tomorrow morning.

ENGINEER B — LLM Integration Focuses on: submission summary generation, prompt engineering, API calls

Yesterday I completed: Initial prompt engineering for submission summarisation. Tested 5 sample assignments through OpenAI API and got 2-line summaries with acceptable quality.

Evidence (commit / screenshot / test): Notebook llm_summary_test.ipynb committed to /experiments. Screenshot of 5 test outputs shared in Slack — 4 out of 5 summaries were accurate and concise.

Today I'm working on: Wrapping the LLM call into a reusable summarise_submission(text) function and integrating it into the submission pipeline so it triggers automatically after every upload.

Expected done by: Target: done by 10 AM tomorrow.

Blocker (if any): Blocked on PDF text extraction — PyMuPDF fails on scanned PDFs. I need a team decision on whether we support scanned files or text-based PDFs only. Can we decide in today's standup?

ENGINEER C — Frontend / Dashboard Focuses on: student upload page, faculty dashboard, status indicators

Yesterday I completed: Student upload page UI — file picker, assignment selector, submit button, and success/error message. Wired to the backend upload API.

Evidence (commit / screenshot / test): Commit c2d88f4 — UploadPage.jsx and SubmissionForm.jsx. Live on localhost:3000/upload. Screenshot of successful upload confirmation shared in group chat.

Today I'm working on: Building the faculty dashboard — table view showing all students, submission status (submitted/pending), and timestamp. Starting with mock data, then connecting to API.

Expected done by: Mock data version done by 5 PM. API version by tomorrow noon.

Blocker (if any): Blocked on role-based login — I need Engineer A to add faculty vs student differentiation so I can show the right dashboard to the right user. Can we timebox this to 2 hours today?

ENGINEER D — Database / Deployment Focuses on: database setup, deployment pipeline, timestamp system

Yesterday I completed: PostgreSQL database setup on Railway.app cloud instance. Created initial schema — users, assignments, and submissions tables. Verified connection from local.

Evidence (commit / screenshot / test): Commit d1a99e3 — schema.sql added to /database folder. Screenshot of Railway dashboard showing all 3 tables live — shared in Slack.

Today I'm working on: Setting up GitHub Actions CI/CD pipeline so every push to main auto-deploys the backend to Railway. Also configuring environment variables for DB connection string and API keys.

Expected done by: Done by end of day.

Blocker (if any): Blocked on production API keys for OpenAI and SendGrid. These need to be set as environment variables on the cloud instance. Can the team lead request these from the client today?

## DELIVERABLE 5 — Sprint 1 Review Script

It's the end of Sprint 1. Write your demo script — what do you show the client?

COMMITMENT: "Here's what we committed to this sprint:" List your sprint goal + the stories you planned

Sprint 1 Goal: A student can upload an assignment and a faculty member can see it on the dashboard in real time. Stories planned: → Student file upload portal — 5 pts → Auto-validation of submissions — 3 pts → Tamper-proof timestamp — 3 pts → Faculty dashboard — 5 pts Total committed: 16 points

REALITY: "Here's what we actually delivered:" Be honest — what's DONE vs what didn't make it?

DONE: ✅ File upload portal — fully working ✅ Auto-validation for file type, size, naming — working ✅ Tamper-proof timestamps — stored and visible ✅ Faculty dashboard — showing status and timestamps NOT DONE: ❌ Role-based login (faculty vs student) — more complex than estimated. Moved to top of Sprint 2 backlog.

LIVE DEMO: "Let me show you it working:" What would you show running? Be specific.

1. Student logs in → goes to upload page 2. Tries to upload a .exe file → validation rejects it with a clear error message 3. Uploads correct PDF assignment → success confirmation with tamper-proof timestamp shown 4. Switch to faculty view → dashboard shows student name, submission status = SUBMITTED, timestamp visible 5. Second student has not submitted → shows PENDING in red

LEARNINGS: "What we learned / What changed:" Scope adjustments? Technical discoveries? Estimate corrections?

→ Role-based authentication is more complex than 3 points. We are re-estimating it at 5 points and moving it to Sprint 2 as the first priority. → Railway.app CI/CD is faster than expected — deployment pipeline was set up in half the estimated time. → We learned scanned PDF support needs a decision — we are proposing text-based PDFs only for now to keep scope manageable.

NEXT SPRINT: "Sprint 2 preview:" What's next? Any re-prioritization needed?

Sprint 2 Goal: LLM summaries appear automatically after submission and the full system is live on a public URL. Priority changes: → Role-based login moved to TOP of Sprint 2 → LLM summary integration starts Day 2 of Sprint 2 → Automated deadline reminders in Sprint 2 → Full cloud deployment by end of Sprint 2 Any questions or re-prioritisation needed from your side?

PART 5 DEBRIEF + FAST FINISHER STRETCH 10 minutes • Guided — Cohort

Personal Reflection (2 min — write silently)

1. What was the single biggest difference between planning without Agile and planning with it?

The biggest difference was clarity about what "done" means. Without Agile, the plan was a wishlist with vague timelines — "frontend done by Week 1" with no definition of what "done" actually looks like. With Agile, every task had: → A specific user story describing exactly what to build → A story point estimate based on complexity → A Definition of Done with clear acceptance criteria → An owner responsible for it This forced thinking about the work BEFORE starting it — which surfaced assumptions we did not even know we were making. One plan is a wish. The other is a system.

2. What's the ONE thing about standups that will be hardest for you personally? Why?

The hardest part will be admitting blockers honestly. It is tempting to say "no blockers" to avoid looking slow or incompetent — even when you are actually stuck. The BLUF format forces you to: → Name the blocker specifically → Say what you have already tried → Ask for help directly from a teammate This feels uncomfortable because it feels like admitting failure. But hiding a blocker for even one day can block the entire team's progress — which is far worse. The real skill is realising that naming a blocker is not weakness. It is professionalism.

3. Starting tomorrow — what specific Agile behavior will you adopt for Project AdmitGuard?

Starting tomorrow I will write my BLUF standup update BEFORE the standup — not during it. Specifically, I will write down: → What I completed yesterday (with evidence — commit/screenshot) → What I am working on today (with expected completion time) → Whether I have any blockers (and what I have tried) I will also start estimating tasks in story points before starting them so I can track whether I am on velocity and flag early if I am falling behind. This applies to Project AdmitGuard from Day 1.

FAST FINISHER STRETCH — The Curveball

SCOPE CHANGE (For groups that finish Part 4 early) You're 2 days into Sprint 2. The client walks in and says: "We just realized we also need the system to work with WhatsApp submissions — some faculty refuse to stop using WhatsApp. Can you add a WhatsApp bot that accepts submissions via message?" This is a scope change mid-sprint. What do you do?

| Strategy | What You'd Say to the Client |
| --- | --- |
| NEGOTIATE | "We can add it, but something else moves out of Sprint 2. Which current feature is lower priority?" |
| DEFER | "We'll add it to the backlog and plan it for Sprint 3. Here's why: [reason]." |
| SPIKE | "We'll do a 2-hour investigation to check feasibility, then give you an honest estimate." |
| ACCEPT (rarely right) | "We'll absorb it." — Only if team has slack AND it's truly critical. |

Your team's response:

Strategy chosen: DEFER

What we'd say to the client (exact words): "Thank you for flagging this — WhatsApp integration is genuinely useful and we want to build it properly. However, we are 2 days into Sprint 2 with stories the team is actively building. Adding 8+ points of new scope now puts our entire Sprint 2 delivery at risk. Here is what we propose: → We add WhatsApp integration to the backlog today as a high-priority item → We plan and estimate it properly at the Sprint 2 review in 5 days → We build it as the first priority in Sprint 3 so it gets full attention and proper testing This way you get WhatsApp integration done RIGHT — not rushed and buggy. Does Sprint 3 work for you?

Why this strategy (what are we optimizing for?): We are optimising for: 1. Sprint 2 integrity → Breaking a sprint mid-way almost always results in both the original AND the new work being done poorly 2. Quality over speed → WhatsApp integration needs proper planning — not a 2-day hack that will break in production 3. Setting a healthy team norm → If we absorb scope changes mid-sprint every time the client asks, we will never finish anything The backlog exists exactly for this reason 4. Client trust through honesty → Saying "we can do it in Sprint 3 properly" builds more trust than saying "yes" and then delivering a broken feature

The Real Skill The skill isn't saying 'yes' or 'no' — it's saying 'yes, AND here's the tradeoff.' This is one of the most common real-world situations in Agile teams. Interviewers at Amazon, Google, and Uber specifically test for this.

## SCORING RUBRIC

This exercise contributes to today's session participation (Labs & GitHub WPS component).

| Criteria | Points | What's Assessed |
| --- | --- | --- |
| User Stories quality | 30 | Specific? INVEST criteria met? Story points reasonable? |
| Sprint Plan completeness | 25 | Goals clear? Points within velocity? Definition of Done stated? |
| Standup quality (live) | 25 | BLUF format? Specific? Under 90 sec? Evidence mentioned? |
| Risk Register + Scope | 10 | Realistic risks? Thoughtful mitigation? Curveball handled well? |
| Participation | 10 | Spoke up in group? Explained reasoning? Engaged in sprint review? |

What Happens Next ✓ Daily standups start at 5:30 PM today — use the BLUF format from Part 3 ✓ Saturday's Project AdmitGuard showcase = your first Sprint Review ✓ Fill the standup prep template BEFORE every standup for the next 19 weeks ✓ By Week 18, you'll have done 100+ standups — that's 100 reps of a skill most candidates fake ✓ When an interviewer asks 'How do you plan work?' — you'll answer from experience, not a textbook

IIT Gandhinagar  •  PG Diploma in AI-ML & Agentic AI Engineering  •  Week 1 Day 5